GSoC 2026 Implementation Plan

Integrate Azula Library for Diffusion Sampling in sbi

Applicant: Zakir Jiwani  |  jiwzakir@gmail.com

Mentors: Jan Teusen (Boelts) & Nicholas Junge

Organization: NumFOCUS / sbi-dev

March 24, 2026

# 1. Verified Project Details (from Wiki)

| Project Title | Integrate Azula Library for Diffusion Sampling |
| --- | --- |
| Project Number | #1 of 4 listed projects |
| Size | Medium (~175 hours) |
| Difficulty | Medium |
| Mentors | Nicholas Junge & Jan Teusen (AppliedAI Institute for Europe) |
| Contact | GitHub Discussions or Discord (link on wiki) |
| Related Issue | #1468 – Adding interface to azula samplers |
| Related PR | #1736 – Refactoring noise_schedule and time schedule (MERGED Feb 4) |
| Status | Issue #1468 is OPEN; PR #1736 is MERGED into main |

## 1.1 Full Project Description

## 1.2 Expected Outcomes (Verbatim from Wiki)

- Outcome 1 – SBIDenoiser adapter: Bridge class connecting sbi’s score estimator interface to azula’s denoiser protocol

- Outcome 2 – AzulaDiffuser wrapper: User-facing class exposing azula samplers (Heun, DDIM, etc.) with sbi-compatible API

- Outcome 3 – Shape broadcasting utilities: Handle dimension conventions between libraries (azula: [B], sbi: [B, 1, ...])

- Outcome 4 – Comprehensive benchmarks: Compare azula samplers against sbi’s current ODE solver on standard tasks (two-moons, SLCP, Gaussian mixture)

- Outcome 5 – Documentation and examples: Tutorial showing how to use azula samplers with FMPE/NPSE

## 1.3 Required Skills

- PyTorch and neural network basics

- Prior exposure to generative models (VAEs, normalizing flows, or diffusion models) is beneficial

- Understanding of score-based generative models (can be deepened during community bonding)

- Familiarity with ODE solvers is helpful but not required

## 1.4 Resources Listed

- Azula documentation: https://azula.readthedocs.io

- sbi’s VectorFieldPosterior and ConditionalVectorFieldEstimator classes

- Related issue: #1468

- Related PR: #1736 – explicit noise schedules (now merged)

# 2. Cross-Check Against Deep Dive Findings

| Detail | Wiki (Verified) | Status |
| --- | --- | --- |
| Project Title | Integrate Azula Library for Diffusion Sampling | ✅ Confirmed |
| Size | Medium (~175 hours) | ✅ Confirmed |
| Difficulty | Medium | ✅ Confirmed |
| Mentors | Nicholas Junge, Jan Teusen | ✅ Confirmed |
| PR #1736 | Merged Feb 4, 2026 – noise schedule refactoring | ✅ Confirmed |
| Issue #1468 | Open – 3 comments, design discussed | ✅ Confirmed |
| Azula dependency | Optional (--azula or --diffusion extra) | ⚠️ New detail from #1468 |
| Benchmarking | mini-sbibm on two-moons/SLCP required | ⚠️ Key requirement from #1468 |
| EDM schedules | Complementary to azula, planned as follow-up | ⚠️ New context from #1468 |
| Competitor | satwiksps posted implementation plan Jan 26 | ⚠️ Important – competition exists |

## 2.1 Critical New Findings from Issue #1468

# 3. Application Guidelines (from Wiki)

- 1. Project understanding: Demonstrate you understand the problem and sbi’s current implementation

- 2. Detailed plan: Break the project into phases with clear milestones aligned to GSoC evaluations

- 3. Timeline: Weekly goals (without time estimates per task, but with clear ordering)

- 4. Your background: Relevant experience, coursework, or projects

- 5. Community engagement: Reference any issues, PRs, or discussions you’ve participated in

- 6. Availability: Confirm you can commit the required hours and note any planned absences

# 4. Day-by-Day Implementation Plan

## Phase 1: Pre-Application Sprint (March 24–31)

Day 1 – March 24 (TODAY)  Environment Setup & Codebase Study

- Fork sbi repo, clone locally, set up dev environment with uv

- Install sbi in editable mode: uv pip install -e ".[dev]"

- Install pre-commit hooks: pre-commit install

- Run the test suite: pytest -m "not slow and not gpu" to verify setup

- Read through sbi tutorials in the documentation (especially FMPE/NPSE tutorials)

- Study the key files: sbi/neural_nets/estimators/score_estimator.py, base.py

- Study sbi/inference/posteriors/vector_field_posterior.py

- Study sbi/samplers/score/ directory for current diffusion sampling implementation

- Read PR #1736 changes in detail – understand train_schedule() and solve_schedule()

- Install azula: pip install azula, read azula docs and source code

Day 2 – March 25  First Contribution PR (Documentation/Bug Fix)

- Look at beginner-friendly issues on the sbi repo

- Find a documentation improvement, typo fix, or minor bug to fix

- Create a feature branch, make the fix, run tests, submit your first PR

- This PR is REQUIRED by the application guidelines – it shows you can work with the code

- Join the sbi Discord server (link on wiki page) and introduce yourself

- Message the mentors on Discord: mention you’re interested in the Azula GSoC project

Day 3 – March 26  Prototype the SBIDenoiser Adapter

- Create sbi/samplers/score/azula_diffuser.py

- Implement SBIDenoiser(nn.Module) that wraps sbi’s score estimator for azula

- Handle shape broadcasting: azula [B] time tensors → sbi [B, 1, ...] format

- Write unit tests for shape consistency and broadcasting

- Test with a simple toy score estimator to verify the adapter works

Day 4 – March 27  Implement AzulaDiffuser Wrapper

- Implement AzulaDiffuser(Diffuser) class inheriting from sbi’s Diffuser base

- Expose azula samplers (Heun, DDIM, DDPM) through sbi-compatible API

- Handle azula as optional dependency with graceful ImportError

- Write integration tests using sbi’s existing test patterns

- Verify gradient flow through the wrapper (critical for optimization)

Day 5 – March 28  Run Benchmarks with mini-sbibm

- This is what Jan Teusen specifically asked for in issue #1468

- Run mini-sbibm benchmarks: pytest --bm --bm-mode npse (and fmpe)

- Compare sbi’s current ODE solver vs azula Heun sampler on two-moons task

- Compare on SLCP task as well

- Test at least 3 azula samplers: Heun, DDIM, DDPM

- Record performance metrics, wall-clock time, and sample quality

- Create a comparison table/figure with results

Day 6 – March 29  Submit Benchmark PR & Draft Proposal

- Clean up benchmark code and results

- Submit as a draft PR or share results on issue #1468 (show, don’t tell)

- Begin drafting the GSoC proposal document with all required sections

- Include: project understanding, detailed plan with milestones, timeline, background

- Reference your PRs and community engagement

Day 7 – March 30–31  Finalize Proposal & Submit

- Finalize proposal with mentor feedback (if received)

- Ensure all sections from the wiki guidelines are covered

- Confirm availability and hours commitment

- Submit proposal through the GSoC portal

- Follow up on Discord with mentors

## Phase 2: Community Bonding Period (if selected)

- Deepen understanding of score-based generative models theory

- Study Karras et al. EDM paper in detail (relevant to noise schedules)

- Review azula source code comprehensively – understand every sampler

- Discuss final design decisions with mentors (adapter pattern, optional dependency approach)

- Set up benchmarking infrastructure for continuous comparison

- Create detailed technical design document with mentors’ input

## Phase 3: GSoC Coding Period – Milestone Breakdown

### Milestone 1 (Weeks 1–4): Core Integration

- Finalize SBIDenoiser adapter with full test coverage

- Finalize AzulaDiffuser wrapper with all azula sampler types

- Shape broadcasting utilities with edge case handling

- Add azula as optional dependency in pyproject.toml ([diffusion] extra)

- Integration tests with FMPE and NPSE trainers

- Pass all CI checks (ruff, pyright, pytest)

### Milestone 2 (Weeks 5–8): Benchmarking & Optimization

- Comprehensive benchmarks using mini-sbibm framework

- Compare all azula samplers (Heun, DDIM, DDPM, Adams-Bashforth) against sbi defaults

- Benchmark on standard tasks: two-moons, SLCP, Gaussian mixture

- Measure: posterior accuracy (C2ST), wall-clock time, memory usage

- Optimize based on results – identify which samplers are actually better

- Mid-term evaluation deliverable: working integration with benchmark results

### Milestone 3 (Weeks 9–12): Documentation & Polish

- Write tutorial notebook: Using azula samplers with FMPE/NPSE

- Add API documentation with docstrings following Google style

- Write migration guide for users switching from default to azula samplers

- Final performance benchmarks and comparison report

- Code review iterations with mentors

- Final evaluation deliverable: merged PR with full feature, tests, docs

# 5. Competitive Differentiation Strategy

- 1. Show working code, not just plans – submit a PR with the prototype adapter + benchmarks BEFORE the proposal deadline

- 2. Demonstrate benchmark results – Jan explicitly asked for mini-sbibm comparisons; actually doing this shows you understood the conversation

- 3. Have a merged contribution PR – even a small doc fix proves you can navigate the codebase and CI pipeline

- 4. Engage on Discord – direct mentor contact is explicitly encouraged and shows genuine interest

- 5. Reference PR #1736 and #1754 – show you understand the current state of the noise schedule refactoring and how azula fits into it

# 6. Technical Architecture Summary

### 6.1 SBIDenoiser Adapter

- Convert azula’s 1D time tensor [B] to sbi’s format [B, 1, ...]

- Bridge the gradient-based (sbi) to denoiser-based (azula) interface gap

- Preserve gradient flow for optimization-based inference

### 6.2 AzulaDiffuser Wrapper

- Accept azula sampler class (DDPMSampler, etc.) and configuration kwargs

- Instantiate azula sampler with SBIDenoiser wrapper

- Delegate the run() sampling loop entirely to azula

- Expose sbi-compatible API for drop-in replacement

### 6.3 Integration Points

- sbi/samplers/score/azula_diffuser.py – new module for both classes

- sbi/inference/posteriors/score_posterior.py – wire AzulaDiffuser as alternative

- pyproject.toml – add azula as optional dependency

- tests/azula_diffuser_test.py – comprehensive test suite

# 7. Key Links & Resources

| GSoC Wiki Page | https://github.com/sbi-dev/sbi/wiki/GSoC-2026-Projects |
| --- | --- |
| Issue #1468 | https://github.com/sbi-dev/sbi/issues/1468 |
| PR #1736 (Merged) | https://github.com/sbi-dev/sbi/pull/1736 |
| Contributing Guide | https://sbi.readthedocs.io/en/latest/contributing.html |
| sbi Documentation | https://sbi.readthedocs.io/ |
| Azula Library | https://github.com/probabilists/azula |
| Azula Docs | https://azula.readthedocs.io |
| sbi Discord | Linked on wiki page – get access via the link |
| Beginner Issues | https://github.com/sbi-dev/sbi/labels (look for good-first-issue) |
| mini-sbibm Tests | pytest --bm (see contributing guide) |
| NumFOCUS GSoC | GSoC sub-org under NumFOCUS |

End of Implementation Plan – Good luck, Zakir!